Telecaller Dashboard

7-Day Implementation Plan — Track 1

Chesa Dental Care · Sales CRM Enhancement

Owner: Developer 1

Version 3.0 · Two-Track Parallel Delivery

7-Day Sprint · 1 Developer + Claude (AI pair)

Date: May 13, 2026

Classification: Confidential

# 1. Executive Summary

This document covers the telecaller-facing workstream: lead intake, rapid qualification, no-response recovery, drip sequence engine, Zoom meeting with designer, full qualification, and the handoff trigger to the salesperson when a physical meeting is scheduled.

This is a NEW module within the existing chesadentalcare.com React/Express application. All telecaller work happens here until a physical meeting is scheduled — at that point ownership transfers to the salesperson and Track 2 takes over.

Parallel delivery: This track runs in parallel with Track 2 (Sales App Extensions). Day 1 morning sync with Track 2 dev is mandatory to lock shared module contracts. Day 7 joint integration testing.

# 2. Scope

## 2.1 In Scope

- Lead intake with 5 mandatory fields (Phase 1 of SOP)

- First-call rapid qualification + 3-way routing (online meeting / physical meeting / drip)

- No-response recovery flow (4 attempts → WhatsApp recovery → 60-day retry → dormant)

- Drip sequence engine with 3 tracks (1-month / 3-month / 6+ month cadence)

- Zoom meeting form with designer participation (designGate middleware)

- Full 6-field qualification (Phase 2 of SOP)

- Role-based timeline controls (salesperson can only escalate, telecaller any direction)

- Handoff trigger: physical meeting scheduled → fire lead.handoff_to_sales event

- Reactivation handback receiver: assume ownership when Track 2 sends lead back to funnel

- Idle lead scanner for telecaller-owned leads (>14 day threshold, configurable)

## 2.2 Out of Scope (Owned by Track 2)

- Physical meeting form + SLA timers

- CRM lock mechanic

- Quotation builder + dealer price logic

- WhatsApp quote send + delivery tracking

- Follow-up task automation post-WhatsApp-delivered

- WON/LOST closure forms

- Discount approval workflow

# 3. Pre-Day 0 Prerequisites

| # | Prerequisite | Owner | Notes |
| --- | --- | --- | --- |
| 1 | SAP Opportunity stages configured | SAP Admin | Joint with Track 2 |
| 2 | OOPR.Source cleanup — 6 target sources locked | SAP Admin | Day 1 AM task by Dev 1 |
| 3 | Drip sequence WhatsApp templates submitted to Meta for approval | Adeesh / Marketing | Parallel to dev; ~30 templates across 3 tracks |
| 4 | Repo access (chesadentalcare.com Express + React) | DevOps | Day 0 |
| 5 | MySQL credentials + local Redis | DevOps | Day 0 |
| 6 | Day 1 AM sync with Track 2 dev — lock shared module contracts | Both devs | Mandatory |
| 7 | Round-robin/territory assignment rules for telecaller→salesperson handoff | Adeesh | Day 1 dependency |

# 4. Architecture

New telecaller module within the existing chesadentalcare.com app. Sidebar adds a 'Telecaller' section accessible only to users with role=telecaller or manager.

## 4.1 New Routes

/telecaller/dashboard - main telecaller pipeline view /telecaller/leads/new - create new lead /telecaller/leads/:id - lead detail (full qualification + drip state) /telecaller/queue/no-response - leads in attempt 1-4 (calls outstanding) /telecaller/queue/drip - leads in active drip sequences /telecaller/queue/idle - flagged idle leads (>14d) /telecaller/queue/dormant - dormant leads (post-recovery, 60d retry pool)

## 4.2 New API Endpoints

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /api/telecaller/leads | POST | Create lead (5 mandatory fields) |
| /api/telecaller/leads/:id/attempt | POST | Log a call attempt (success/no-response) |
| /api/telecaller/leads/:id/rapid-qualify | POST | First-call rapid qualification + route selection |
| /api/telecaller/leads/:id/full-qualify | PUT | Full 6-field qualification |
| /api/telecaller/leads/:id/zoom-meeting | POST | Log Zoom meeting (with designer fields) |
| /api/telecaller/leads/:id/physical-meeting/schedule | POST | Schedule physical meeting — FIRES HANDOFF |
| /api/telecaller/leads/:id/recovery-whatsapp | POST | Send recovery template after 4 failed attempts |
| /api/telecaller/leads/:id/timeline | PUT | Change timeline (telecaller can move any direction) |
| /api/telecaller/drip/enter/:id | POST | Enter lead into drip track by timeline bucket |
| /api/telecaller/drip/exit/:id | POST | Manual drip exit (replied / opted in / opted out) |

# 5. MySQL Schema (Track 1 Owned)

## 5.1 lead_extensions (NEW — shared, P1 creates)

CREATE TABLE lead_extensions ( id INT AUTO_INCREMENT PRIMARY KEY, opportunity_doc_entry INT NOT NULL UNIQUE, -- Identity purchase_type ENUM('new_setup','upgrade','replacement','expansion'), equipment_interest VARCHAR(255), phone_verified BOOLEAN DEFAULT FALSE, -- Qualification decision_maker VARCHAR(150), dentist_type ENUM('general_practitioner','orthodontist','endodontist', 'prosthodontist_implantologist', 'oral_maxillofacial_surgeon','other'), dentist_type_other VARCHAR(100) NULL, practice_type ENUM('solo_practice','group_clinic','multi_specialty_clinic', 'chain_corporate','hospital_or_academic','other'), practice_type_other VARCHAR(100) NULL, budget_range ENUM('<5L','5-10L','10-25L','25L+'), funding_method ENUM('cash','loan','not_sure'), -- Ownership + stage assigned_to VARCHAR(50) NOT NULL, stage VARCHAR(50) NOT NULL, -- mirrors SAP Opportunity stage handed_off_at TIMESTAMP NULL, handoff_from VARCHAR(50) NULL, -- Routing decision (set at first successful call) first_call_route ENUM('online_meeting','physical_meeting', 'drip_info','pending') DEFAULT 'pending', -- Dormancy tracking dormant_since TIMESTAMP NULL, archive_reason VARCHAR(100) NULL, created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP, updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP ON UPDATE CURRENT_TIMESTAMP, INDEX idx_assigned (assigned_to, stage), INDEX idx_dormant (dormant_since) );

## 5.2 lead_attempts (NEW)

Tracks every call attempt and recovery action. Used by the no-response state machine and idle scanner.

CREATE TABLE lead_attempts ( id INT AUTO_INCREMENT PRIMARY KEY, opportunity_doc_entry INT NOT NULL, attempt_type ENUM('call','whatsapp_recovery','retry_call') NOT NULL, attempt_number TINYINT NOT NULL, -- 1-4 for calls, then recovery, then retry outcome ENUM('no_response','wrong_number','not_interested','call_back_requested', 'engaged','replied') NOT NULL, attempted_by VARCHAR(50) NOT NULL, notes TEXT NULL, attempted_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP, INDEX idx_opp_attempts (opportunity_doc_entry, attempted_at) );

## 5.3 drip_sequence_state (NEW)

One row per lead actively in a drip track. Tracks current message position and exit conditions.

CREATE TABLE drip_sequence_state ( id INT AUTO_INCREMENT PRIMARY KEY, opportunity_doc_entry INT NOT NULL UNIQUE, track ENUM('1_month','3_month','6_plus_month') NOT NULL, current_message_index TINYINT DEFAULT 0, started_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP, last_message_sent_at TIMESTAMP NULL, next_message_at TIMESTAMP NULL, status ENUM('active','exited_replied','exited_meeting_booked', 'exited_completed','exited_manual') DEFAULT 'active', exited_at TIMESTAMP NULL, exit_reason VARCHAR(100) NULL, INDEX idx_next (next_message_at, status) );

## 5.4 meeting_records (Zoom rows — shared, P1 inserts Zoom, P2 inserts Physical)

-- Schema created by P2 (sees full set of fields including Physical SLA) -- P1 inserts rows with meeting_type='zoom' only INSERT INTO meeting_records SET opportunity_doc_entry = ?, meeting_type = 'zoom', meeting_at = ?, layout_shared = ?, design_fee_discussed = ?, design_fee_paid = ?, design_fee_declined = ?, payment_proof_url = ?;

# 6. Drip Sequence Design

Three tracks. Each track is a sequence of pre-approved WhatsApp templates. BullMQ schedules the next message based on track cadence. Exit on reply or CTA click.

## 6.1 Track Cadences

| Track | Cadence | Touches | Duration |
| --- | --- | --- | --- |
| 1_month | Days 1-3 daily, then every 3 days | ~10 messages | 17 days |
| 3_month | Every 5 days | ~18 messages | 90 days |
| 6_plus_month | Every 14 days | ~12 messages | 168 days |

## 6.2 Message Content Buckets (Marketing Team Provides)

- Product specifications + chair model overviews

- Financing options + loan partner introductions

- Competitor comparison guides

- Video walkthroughs (clinic installations, doctor testimonials)

- Industry insights (compliance, technology trends)

- Exhibition + event invites

- Soft-CTA messages ("Ready to chat? Book a 15-min call")

## 6.3 Exit Conditions

- Dentist replies to any WhatsApp message → status='exited_replied', re-enter active pipeline at qualification stage

- Dentist clicks meeting CTA in any message → status='exited_meeting_booked', create meeting task

- Track completes without engagement → status='exited_completed', lead moves to dormant queue

- Telecaller manually exits → status='exited_manual', requires reason

## 6.4 BullMQ Queue: drip-engine

// Concurrency: 5, Rate limit: 30/min (WhatsApp API friendly) // Each lead enters with a delayed job for next_message_at // On job execution: // 1. Send WhatsApp template via whatsappClient // 2. Log to whatsapp_messages (message_type='drip') // 3. Increment current_message_index // 4. Calculate next_message_at by track cadence // 5. If track complete, set status='exited_completed' // 6. Else schedule next delayed job // WhatsApp reply webhook → triggers exit via /api/telecaller/drip/exit/:id

# 7. No-Response Recovery Flow

## 7.1 State Machine

ATTEMPT_1 → (no_response) → ATTEMPT_2 → (engaged) → RAPID_QUALIFICATION → (wrong_number)→ ARCHIVED ATTEMPT_2 → (no_response) → ATTEMPT_3 ATTEMPT_3 → (no_response) → ATTEMPT_4 ATTEMPT_4 → (no_response) → WHATSAPP_RECOVERY → (any other) → corresponding next state WHATSAPP_RECOVERY → wait 7 days for reply → (reply) → RAPID_QUALIFICATION → (no reply) → DORMANT (60-day clock starts) DORMANT (60 days) → RETRY_CALL → (engaged) → RAPID_QUALIFICATION → (no_response) → ARCHIVED

## 7.2 Spacing Between Call Attempts

Recommended: 24-48 hours between calls. Try different times of day (morning, lunch, evening). BullMQ schedules suggested next-attempt window based on prior attempt timing.

## 7.3 WhatsApp Recovery Template (submit for Meta approval)

Template name: chesa_recovery_v1 Category: MARKETING Language: English / Hindi Body: Hi {{1}}, this is {{2}} from Chesa Dental Care. We've been trying to reach you regarding the {{3}} you enquired about. When would be a good time for a quick 5-minute call? Reply with your preferred time and we'll call you back. Variables: {{1}} = dentist name {{2}} = telecaller name {{3}} = equipment_interest text

# 8. Day-by-Day Plan

## Day 1 — Infra + Shared Modules + Lead Intake

### Morning (joint with Track 2)

- 1-hour sync with Track 2 dev to lock shared module signatures

- Agree on handoff event contract (see Shared Infrastructure section)

- Inventory OOPR.Source values; produce cleanup mapping for SAP admin

### Afternoon (Track 1 owned)

- Install ioredis, bullmq, zod, multer, helmet

- Build /services/sapClient.js + /config files (shared with Track 2)

- Migrate lead_extensions, lead_attempts, drip_sequence_state tables

- POST /api/telecaller/leads — creates SAP Opportunity + lead_extensions row + initial attempt log entry

- Build EnterLeads.js (or new TelecallerNewLead.js) with 5 mandatory fields

### Exit Criteria — Day 1

- Lead created end-to-end with all 5 mandatory fields

- Shared modules deployed; Track 2 dev confirms they can import

- Source cleanup mapping handed to SAP admin

## Day 2 — Rapid Qualification + 3-Way Routing

### Backend

- POST /api/telecaller/leads/:id/attempt — logs call attempts with outcome

- POST /api/telecaller/leads/:id/rapid-qualify — captures phone_verified, city, dentist_type, practice_type, timeline bucket, budget bucket, first_call_route

- State machine logic: outcome='no_response' → check attempt_number → if 4, trigger recovery flow setup

- Branch on first_call_route value: online_meeting / physical_meeting / drip_info

- Redis cache: lead:{id}:rapid_qual

### Frontend

- TelecallerLeadDetail.js — main detail view

- CallAttemptLogger component — log attempt with outcome dropdown

- RapidQualificationForm — 5 fields + route radio buttons

- RouteSelector — once route chosen, surfaces next action (schedule Zoom / schedule physical / enter drip)

### Exit Criteria — Day 2

- Telecaller can log a call attempt and capture rapid qualification on a successful call

- Route selection persists and drives next-action UI

## Day 3 — No-Response Recovery + Zoom Meeting Form

### Backend — Recovery

- After 4 no_response attempts: prompt UI for WhatsApp recovery send

- POST /api/telecaller/leads/:id/recovery-whatsapp — sends template via whatsappClient, logs to whatsapp_messages (message_type='recovery')

- BullMQ no-response-recovery queue: 7-day delayed job checks for reply, sets dormant_since if no reply

- 60-day delayed job from dormant_since: surfaces lead for retry call

### Backend — Zoom

- POST /api/telecaller/leads/:id/zoom-meeting — inserts meeting_records (meeting_type='zoom') with layout_shared, design_fee_discussed, design_fee_paid/declined, payment_proof_url

- designGate middleware: validates required fields per Zoom SOP

- Multer file upload for payment_proof

### Frontend

- NoResponseRecoveryBanner — appears on leads at attempt 4 with 'Send Recovery WhatsApp' CTA

- DormantQueueView at /telecaller/queue/dormant

- ZoomMeetingForm — designer participation fields + payment proof upload

### Exit Criteria — Day 3

- After 4 failed calls, recovery WhatsApp can be sent; lead enters dormant correctly if no reply

- Zoom meeting captured with all fields persisted

## Day 4 — Drip Sequence Engine

### Backend

- POST /api/telecaller/drip/enter/:id — chooses track from timeline bucket, creates drip_sequence_state row, schedules first BullMQ job

- drip-engine BullMQ processor: sends template, logs whatsapp_messages, increments index, schedules next job by cadence

- Track cadence config: { '1_month': [...delays...], '3_month': [...], '6_plus_month': [...] }

- WhatsApp webhook handler enhancement: on reply, check if lead is in active drip → trigger exit

- POST /api/telecaller/drip/exit/:id — manual exit with reason

### Frontend

- DripQueueView at /telecaller/queue/drip — shows active drip leads with track, next message time, last engagement

- DripStateBadge on lead detail — current message position, next message countdown

- ManualExitButton with reason input

### Exit Criteria — Day 4

- Lead entering a drip track schedules and sends messages on cadence

- Reply triggers automatic exit and lead reappears in active pipeline

- Manual exit works with reason logging

## Day 5 — Full Qualification + Handoff Trigger

### Backend

- PUT /api/telecaller/leads/:id/full-qualify — full 6-field qualification (decision_maker, ClosingDate→timeline write to SAP, budget_range, OPR3 Competitors write, funding_method, dentist_type+practice_type)

- qualificationGate middleware: blocks physical meeting scheduling until 6 fields present

- POST /api/telecaller/leads/:id/physical-meeting/schedule — FIRES lead.handoff_to_sales event

- Round-robin/territory salesperson assignment logic

- Flip lead_extensions.assigned_to + lead_extensions.stage + handed_off_at

- Salesperson notification via manager-notify queue (shared with Track 2)

### Frontend

- FullQualificationChecklist — 6 fields with visual completion ticks

- SchedulePhysicalMeetingForm — date/time/location, fires handoff on submit

- HandoffConfirmation screen showing salesperson assigned + lead status update

### Coordination Point

- With Track 2: by end of Day 5, Track 2 dev should be able to receive your handoff event in staging and verify lead.assigned_to and stage have flipped correctly.

## Day 6 — Reactivation Receiver + Idle Scanner + Polish

### Backend

- lead.reactivation_handback event receiver — assumes ownership back from salesperson, sets stage='6_plus_month_funnel', schedules surfacing BullMQ job

- idle-lead-scanner BullMQ cron (02:00 IST daily) — flags leads with no activity > IDLE_THRESHOLD_DAYS (default 14, env-configurable)

- Escalation: if no response in 24h after flag, notify manager via manager-notify queue

- GET /api/telecaller/queue/idle

### Frontend

- ReactivationInboxBadge — shows leads returned from sales

- IdleLeadWarning banner on lead detail

- IdleQueueView at /telecaller/queue/idle

- Polish across all forms: empty states, loading states, error toasts

### Exit Criteria — Day 6

- Reactivated leads appear in telecaller queue with correct context

- Idle scanner verified in staging by setting IDLE_THRESHOLD_DAYS=0.04 (1 hour)

## Day 7 — Integration Testing + Joint E2E

### Track 1 Solo Testing

- Smoke test: create lead → 4 failed calls → recovery WhatsApp → reply → rapid qualify → drip enter → reply exit → full qualify → schedule physical meeting → verify handoff event fired

- Alt path: lead created → drip from start → completes track → dormant

### Joint Testing with Track 2

- End-to-end: telecaller flow → handoff to Track 2 → physical meeting → quote → close → reactivation → back to Track 1

- Verify ownership flips at each handoff point

- Verify shared modules (sapClient, whatsappClient) handle both flows under load

### Exit Criteria — Day 7

- Full telecaller lifecycle works end-to-end in staging

- Handoff to Track 2 verified in joint test

- Reactivation handback verified

- Feature flags configured for staged production rollout

# 9. Risk Assessment — Track 1

## 9.1 Likely to land

- Lead intake + rapid qualification logic

- No-response state machine + WhatsApp recovery

- Full qualification gate

- Handoff event firing

## 9.2 At risk

- Drip sequence WhatsApp template approval — if Meta approval is delayed past Day 4, drip engine ships but can't send real templates. Mitigation: build engine with mock template send, switch to live on approval.

- Round-robin/territory assignment logic — if assignment rules aren't agreed Day 1, handoff target salesperson selection blocks Day 5. Mitigation: start with simple round-robin among all salespeople; territory logic in Week 2.

- Drip exit on WhatsApp reply — requires webhook integration with Track 2's WhatsApp client. Coordination dependency.

## 9.3 Cut order if Day 7 is at risk

- Manual drip exit reason capture (free text fine, no enum required)

- Idle scanner escalation chain (basic flag only)

- Drip queue management UI (data captured, surface in Week 2)

# 10. Coordination Points with Track 2

| Day | Touchpoint | Owner |
| --- | --- | --- |
| Day 1 AM | 1-hour sync: lock shared module signatures + handoff contract | Both |
| Day 1 EOD | lead_extensions migration shipped to staging (Track 2 depends on this) | Track 1 |
| Day 3 | meeting_records schema agreed (Track 2 owns full schema; Track 1 inserts Zoom rows) | Track 2 ships, Track 1 reviews |
| Day 5 | Real handoff event fired in staging; Track 2 verifies receipt | Track 1 fires, Track 2 confirms |
| Day 6 | Reactivation handback receiver tested with Track 2's mock fire | Track 2 fires, Track 1 confirms |
| Day 7 | Joint end-to-end smoke test | Both |

# 11. Developer Handover Checklist

- Familiar with existing chesadentalcare.com React + Express codebase

- Comfortable with BullMQ delayed jobs + cron processors

- Comfortable with Redis state management

- Understands the handoff event contract before Day 5

- WhatsApp Business API patterns understood (templates, webhooks, message lifecycle)

- All file uploads go through multer to /uploads/proofs/ with signed URLs

- Feature flags used for all new endpoints + components

- Daily 15-min sync with Track 2 dev recommended

— End of Track 1 Plan —